FREED Cart Design: What cartx Can and Can't Do

Feasibility | FREED cart drawer on cartx | October 2026

This compares the FREED cart design (Figma "FREED / CartX", 17 screens, 600 px desktop and 390 px mobile) with what cartx can do.

- Status (29 Oct 2026): the cartx drawer design options are released. Every design feature planned for FREED is now a Customize Cart setting, and the import file uses them. The Custom CSS keeps only FREED's type scale, spacing, artwork and card shapes. Both pass the released settings validation and still need QA on FREED's test theme.

# 1. At a Glance

Ready means settings plus the FREED Custom CSS. Blocked means a third-party data source is needed first.

| Design area | Status | Notes |
| --- | --- | --- |
| Announcement bar | Ready | Colours are settings |
| Header "CART (2)", centred, close | Ready | Alignment and "(2)" are settings |
| Milestone card: gradient, sticker, track, gift icons, labels, top message | Ready | Card, gradient and colours are settings; sticker embedded in the CSS |
| Milestone icons | Ready | Two shared icons (not reached and reached), as decided |
| "Pick one free gift" cards with struck price and "Free" | Ready | Prices show for offers saved after the release |
| Free gift line (pink, FREE, gift icon) | Ready |  |
| Cart items: size pill above the name, REMOVE link, "01", "50%" | Ready | All settings |
| "You may also like" with ADD over the image and "50%" | Ready | Settings |
| Star rating and review count on recommendations | Blocked | Needs Judge.me data (section 4) |
| "Apply Coupon" row and Offers & Coupons view with code field | Ready | Settings |
| Coupons not yet reachable with "Add ₹X more" | Ready | Setting |
| Applied coupon card with REMOVE and "You saved ₹X" | Ready | Setting |
| Coupon badge starburst | Ready | The real Figma shape |
| Check Delivery Date (pincode, delivery date, COD) | Blocked | No data source (section 4) |
| "You are saving ₹X" strip | Ready | "on this order" (decided) |
| Total, View Price Breakup, lime bar, CHECK OUT with UPI icons | Ready | Bar colour and full-width button are settings |
| Price breakup with info icon and shipping rules box | Ready | Shipping rules are a setting (placeholder text) |
| Empty cart: illustration, heading, "Recommended for you" | Ready |  |
| Fonts (Anton, Montserrat, Roboto) and colours | Ready | Font URL, heading font and product font are settings |
| Drawer width 600 px | Ready |  |

# 2. Ready

These come from the import file plus the Promotions, Coupons and Upsells setup in the guide.

- Header: "CART (2)" in Anton, centred, close on the right.

- Milestone card: lime gradient card with the "SPECIAL OFFER" sticker, thin pink track, gift icons that turn pink with a blue check, "Spend ₹999 / Free Delivery" labels, the next promotion's top message.

- Gift picker: "Pick one free gift" cards with the struck price and "Free", lime ADD and REMOVE.

- Cart items: dashed size pill above the name, REMOVE text link, quantity "01", struck price and green "50%".

- Recommendations: lime ADD over the image, prices and "50%".

- Coupons: "Apply Coupon" row opening Offers & Coupons with the code field, starburst badges, coupons not yet reachable with "Add ₹X more", applied coupon as a pink card with REMOVE and "You saved ₹X".

- Footer: savings strip, lime bar with the total and "View Price Breakup", black CHECK OUT with GPay, PhonePe and Paytm.

- Price breakup: the design's rows, info icon and shipping rules box.

- Empty cart: 3D cart illustration, "YOUR CART IS EMPTY", "Recommended for you".

# 3. Small Differences

These are not gaps in cartx, but worth knowing before the client review.

| Item | Detail |
| --- | --- |
| Footer total vs price breakup | ₹1988 in the footer, ₹799 in the breakup (mock-up values). cartx shows the real total in both. |
| Gift prices on older offers | Title only until the offer is saved again or the product is edited in Shopify. Re-save the offer once after setup. |
| "SPECIAL OFFER" sticker | Embedded in the Custom CSS. Can move to the corner badge setting once uploaded to FREED's Shopify Files. |

# 4. Not Possible Yet

Both need data cartx doesn't have, plus development once the client provides it.

## 4.1 Pincode Checker

- Why not: Shopify's cart APIs give no delivery date or COD serviceability. That data lives with FREED's courier or logistics provider.

- From the client: the provider (for example Shiprocket, Delhivery, ClickPost), API access and the delivery and COD rules.

- From us: a server endpoint that calls the provider, a pincode section in the drawer, settings, and remembering the shopper's pincode.

- Effort: M to L, depending on the provider's API.

## 4.2 Judge.me Stars and Review Count

- Why not: cartx doesn't read review data.

- From the client: confirm Judge.me and turn on its sync to Shopify product metafields.

- From us: read the rating metafields for upsell products, show "★ 5.0  345 REVIEWS" on the card, add an on and off setting. No Judge.me API key is needed.

- Effort: M (2 to 4 days).

# 5. What We Need From the Client

Three decisions, plus the store content for setup.

| Question | Why it matters |
| --- | --- |
| Is the "SPECIAL OFFER" sticker always on, or only during campaigns? | It's in the Custom CSS or the corner badge setting |
| Pincode checker: which logistics provider? | Section 4.1 |
| Judge.me: installed, and metafield sync on? | Section 4.2 |

- Real milestones: free delivery threshold, gift tiers, "Buy 3 @1099" products.

- Discount codes created in Shopify, with minimums, badge text and savings text.

- Gift products for the picker, and upsell products (CSV is fine).

- Shipping rules for the price breakup (current text is a placeholder).

- Final artwork if different from Figma: the sticker and the empty cart illustration.

# 6. Plan

Setup can start now; the two blocked features follow the client's inputs.

- Now: test theme, import, promotions, coupons, upsells, QA against Figma, then share the preview with the client.

- After client inputs: Judge.me reviews, then the pincode checker.

- Go live after sign-off, following the setup guide.

# 7. Summary

- Every FREED design feature except pincode and Judge.me is built into cartx and set by the import file.

- The Custom CSS holds only FREED's type scale, spacing, artwork and card shapes.

- Coupon badges use the real Figma starburst.

- Remaining work needs the client's logistics provider and Judge.me metafields.

- Next step: QA on FREED's test theme.